|  |  |  |
| --- | --- | --- |
| **Team Number: SE18-2S** | **Date: 31-October-2011** | |
| **Summary of work done since last report:**   1. **Update Detailed Design Specs has been done.** 2. **System Test Plan is in progress.** 3. **Implementation Framework has been done.** 4. **Coding is in progress.** | | |
| **Deliverables Started since last report:**   1. **System Test Plan** 2. **Controller classes codes** | **Deliverables Complete since last report:**   1. **Detailed Design Specs.** 2. **Implementation Framework.** | |
| **Effort Expended** | | |
| **Name of each Team Member** |  |  |
| **1. Maung Tin Kyaw Oo** | **25** | **Implementation Framework** |
| **2. Tran Ba Tien** | **10** | **Project Management** |
| **3. Chang Parkk Khiong Alvin** | **19.5** | **Update Detailed Design Specs, Implementation Framework, Create System Test Plan** |
| **4. Junaith** | **13** | **Create System Test Plan, Create minutes, MFD, File Content Form** |
| **5. Koh Ming Jin Roger** | **1** | **Implementation Framework** |
| **6. Phyo Phyo Lwin** | **3** | **Implement Controller classes** |

|  |
| --- |
| **Problems Encountered *(highlight any assistance you might need from your ISS advisor or other staff)*:**   * + **Man power problems as 2 team members getting married in Sep and Oct.**   + **School work takes up time available for project work.**   + **Communicating with client who is overseas.**   + **Keeping everyone informed of the project progress.** |
| **Plans for the Next Month:**   * + **Continue implementation phase.**   + **Finish System Test Plan.**   + **Create User Guide.** |