|  |  |  |
| --- | --- | --- |
| **Team Number: SE18-2S** | **Date: 31-November-2011** | |
| **Summary of work done since last report:**   1. **Update System Test Plan has been done.** 2. **Coding is in progress.** | | |
| **Deliverables Started since last report:**   1. **Thick client codes** 2. **Controller classes codes** 3. **GUI classes codes** | **Deliverables Complete since last report:** | |
| **Effort Expended** | | |
| **Name of each Team Member** |  |  |
| **1. Maung Tin Kyaw Oo** | **12** | **Code Workflow Mgmt thick client** |
| **2. Tran Ba Tien** | **20** | **Project Management, Code Controller classes** |
| **3. Chang Parkk Khiong Alvin** | **13** | **Update System Test Plan** |
| **4. Junaith** | **3** | **Create minutes** |
| **5. Koh Ming Jin Roger** | **39.5** | **Code Controller and GUI classes** |
| **6. Phyo Phyo Lwin** | **3** | **Code Controller classes, Update Implementation Framework** |

|  |
| --- |
| **Problems Encountered *(highlight any assistance you might need from your ISS advisor or other staff)*:**   * + **Man power problems as 2 team members getting married in Sep and Oct.**   + **School work takes up time available for project work.**   + **Communicating with client who is overseas.**   + **Keeping everyone informed of the project progress.** |
| **Plans for the Next Month:**   * + **Finish implementation phase.**   + **Finish System Test Plan.**   + **Create User Guide.** |