|  |  |  |
| --- | --- | --- |
| **Team Number: SE18-2S** | **Date: 31-December-2011** | |
| **Summary of work done since last report:**   1. **Coding has been done.** 2. **System Test Plan has been done.** 3. **User Guide is in progress.** | | |
| **Deliverables Started since last report:**   1. **User Guide** 2. **End of Project Report** | **Deliverables Complete since last report:**   1. **Thick client codes** 2. **Controller classes codes** 3. **GUI classes codes** 4. **System Test Plan** | |
| **Effort Expended** | | |
| **Name of each Team Member** |  |  |
| **1. Maung Tin Kyaw Oo** | **17** | **Create web application GUI** |
| **2. Tran Ba Tien** | **34** | **Code Controller and GUI classes for web application, Create End of Project Report** |
| **3. Chang Parkk Khiong Alvin** | **14** | **Update System Test Plan, Conduct System Testing** |
| **4. Junaith** | **19** | **Manage file contents in SVN, Update MFD, File Content Forms, Conduct System Testing** |
| **5. Koh Ming Jin Roger** | **38.5** | **Code Controller and GUI classes for web application, Create User Guide** |
| **6. Phyo Phyo Lwin** | **35** | **Update Detailed Design Specs** |

|  |
| --- |
| **Problems Encountered *(highlight any assistance you might need from your ISS advisor or other staff)*:**   * + **School exams take up time available for project work.**   + **Team members are under heavy work commitment.**   + **Communicating with client who is overseas.**   + **Keeping everyone informed of the project progress.** |
| **Plans for the Next Month:**   * + **Finish User Guide.**   + **Finish System Testing.**   + **Prepare for final presentation.**   + **Finish End of Project Report.** |