## Slide 1: Master of Technology: Phase 1 Presentation [April 2011] (Part 1)
SE18 – Team 2S

## Slide 2: Presentation Overview
Project Background
User Requirements
Technical Challenges
Project Strategies
Quality Plan

## Slide 3: Project Background
Client:
  Name: Hoang Kim Joint Stock Co.
  One of the leading providers of printing cylinders in Vietnam
What they have
    Around 80 Desktops
    Current system running on 1 server, running Win 2003, mysql database
    Current system (thick client) running on VB.NET
What they want!
    To manage process / employee data (sales orders, cylinders, employee, roles, workflows)
    To generate reports for management (cylinder statistics, employee statistics)
    Real time system

## Slide 4: User Requirements
Functional Requirements
  Sales Orders Management
  Cylinder Management
  Employee Information Management
  Cylinder Manufacturing Workflow Management (GUI based)
  Reporting Tools for Employment Performance / Cylinder Statistics
Non-functional Requirements
  Application language to be in Vietnamese
  Intuitive interface (users non-technical)

## Slide 5: Technical Challenges
Development Language (.NET) / .NET Entity Framework
  Not all the team members familiar with .NET Framework / Entity Framework
Barcode reader
  The team does not have experience integrating external device with the application and may encounter some issues

## Slide 6: Project Strategies (1)
Management
  Following a “waterfall” methodology
  User requirements are firm from the start
  Planned Phases
    Activity 1: Initial Planning
    Activity 2: Requirements Identification
    Activity 3: Requirements Specification
    Activity 4: Design Modelling
    Activity 5: Programming
    Activity 6: Database Migration
    Activity 7: Systems Testing
    Activity 8: User Trial / Acceptance

## Slide 7: Project Strategies (2)
Technical
  All source code will be version controlled (SVN)
  All functional modules will be unit-tested (GUI not unit-tested)
  Common set of programming nomenclature to be enforced (comments, variable naming style, etc)

## Slide 8: Quality Plan (1)
Document Organization
  Categorized as Management / Technical / Software
  All softcopy files stored in subversion (SVN) on google code
  Hardcopy (signed-off) with Master File Directory kept with Project Manager
Work Plan & Deliverables
  States clearly the phases in the work plan
  Deliverables include system deliverables and management deliverables

## Slide 9: Quality Plan (2)
Planning & Progress Controls
  Project Planning Documents
    Quality Plan, System Test Plan, User Trial
  Progress Controls
    Staff effort reports, estimate reports, project logs, weekly progress meetings
Quality Controls
  Schedules of Reviews, Acceptance Procedures & Dates
Change Controls
  Enforced only after Design Specs signed off by client
  Defines procedures for change management

## Slide 10: Quality Plan (3)
User Controls
  Specifies the procedures on how effective liaison between client and project team can be attained
  Through the various stages:
    User Requirement Specifications
    Prototyping
    Design Specifications
    Enhancement Specifications
    User Trial Plan
    User Manual
    User Acceptance

## Slide 11
End of Part 1