|  |  |  |
| --- | --- | --- |
| **Team Number: SE18-2S** | **Date: 30-June-2011** | |
| **Summary of work done since last report:**   1. **Update to Analysis UCRR has been done.** 2. **Interface prototype has been completed** 3. **Team meetings were conducted and minutes were written.** | | |
| **Deliverables Started since last report:**   1. **Use Case Realization Reports (Analysis)** 2. **Interface prototype** | **Deliverables Complete since last report:**   1. **Interface prototype** 2. **UCRR (Analysis)** 3. **June’s time reports** 4. **Meeting minutes** | |
| **Effort Expended** | | |
| **Name of each Team Member** | **Hours** | **Brief Summary of Work** |
| **1. Maung Tin Kyaw Oo** | **5** | **Concept Prototype** |
| **2. Tran Ba Tien** | **10** | **Project Management** |
| **3. Chang Parkk Khiong Alvin** | **17** | **Update UCRR (Analysis) for Department Manager,**  **Concept Prototype** |
| **4. Junaith** | **8** | **Meeting Minutes, UCRR for Employee & Sales Staff** |
| **5. Koh Ming Jin Roger** | **2** | **Update UCRR Analysis for Operation Manager** |
| **6. Phyo Phyo Lwin** | **17** | **Update UCRR (Analysis) for Account and Worker, Concept Prototype** |

|  |
| --- |
| **Problems Encountered *(highlight any assistance you might need from your ISS advisor or other staff)*:**   * + **Monitor each member’s work progress.**   + **Communicating with client who is overseas.**   + **Keeping everyone informed of the project progress.** |
| **Plans for the Next Month:**   * + **Complete Use Case Realization Reports (Analysis).**   + **Complete interface prototype & prototyping report.**   + **Transition from Analysis to Design.**   + **Define software architecture.**   + **Team meetings to ensure that everyone is following the plan.**   + **Regular communication with clients to keep them involved.** |